




Dear Abhishek Sir,
First of all, I sincerely apologize for the delay in the ongoing software project being developed for the Haldiram dealership by Rajish and his team. We are extremely sorry that the project has not been completed within the expected timeline.
After reviewing the entire project, we have prepared a revised timeline:
• Total Modules: 12
• Module 1 (with all sections): Delivered on 1st December 2025
• Remaining Modules: Each module will be delivered every 7 days after the delivery of Module 1
• Revised Project Completion Date: 2nd February 2026
• Testing Period: Up to 2nd February 2026
Additionally, since the project is being handled by our team, he will be available at your office along with Nagendra Rao every Monday and Thursday, in the second half, to ensure smooth coordination and faster progress.
We kindly request you to please review and finalize the entire project once again with all modules so that we can proceed in a fresh and more organized manner.
Thank you for your understanding and support.
Warm regards,
Ramakrishna
Proprietor
Digital India

